# PROJECT CHARTER

# Date: 05/21/2021

Prepared By: Jaya Shankar Mangina

| Project Title: Eventz |  |  |  |
| --- | --- | --- | --- |
| Project Start Date: 05/11/2021 Projected Finish Date: 06/03/2021 |  |  |  |
| Budget Information: Budget has been allocated about $927,500 for this project including inside work costs, infrastructure costs and software costs. An extra of $200,000 will be given if further required. |  |  |  |
| Project Manager: Name: Syed Abdul Suboor, Phone: 6605281243, E-mail: s542047@nwmissouri.edu |  |  |  |
| Project Objectives: The main Objective of this project is to create a website which will display the data about events happening at a particular location and description about it. |  |  |  |
| Success Criteria: The Application should be user-friendly without any errors and the entire application needs to be tested to meet the customer requirements and satisfaction. |  |  |  |
| Approach: - Requirements should be gathered from the client. - Cost should be estimated based on requirements and project plans should be developed. - The work area should be set up and required software should be installed. - Scrum meetings should be conducted regularly. - Before delivery to the client through testing should be done so that the application would have zero errors. |  |  |  |
| Roles and Responsibilities |  |  |  |
| Name and Signature | Role | Position | Contact Information |
| Syed Abdul Suboor | Project manager / Web application developer | Developer | S542047@nwmissouri.edu |
| Vineetha Batchu | Team lead / Backend developer | Developer | S541991@nwmissouri.edu |
| Jaya Shankar Mangina | Content & User Interface Developer | Developer | S542044@nwmissouri.edu |
| Vinay Kumar Paspula | Testing manager | Tester | S541769@nwmissouri.edu |
| Kushal Satya Durgaji Katari | Stakeholder | Design Engineer | S541904@nwmissouri.edu |
| Sign-off: (Signatures of all above stakeholders) Signatures: Syed Abdul Suboor Vineetha batchu Jaya Shankar Mangina Vinay Kumar Pasupula Kushal Satya Durgaji Katari |  |  |  |
| Comments: (Handwritten or typed comments from above stakeholders, if applicable) |  |  |  |